* **Summary of what was agreed last week?**
* Get entities to be recognised and displayed in a different colour
* Wireframes
* User stories
* Project summary in my own words
* **Progress made in the past week**
* Documents display on corresponding page, entities show in different colours
* Database is fully functional
* Wireframes, user stories and project summary completed
* Documents currently uploaded as .txt but will be changed for .html
* **Main questions for discussion**
* Possible technologies to overlay entity info over document
* Whether documents need to be redisplayed in the formatting they were uploaded in
* How important is a sensitivity detection model as opposed to assisting a reviewer
* **Feedback from meeting**
* Keep processing documents
* Start working on data visualisation
* Flesh out user stories